**2013 Schedule for the Resource Adequacy Forum**

Date Meeting Action

January 2nd week **Power Committee** Contract for model enhancements

February 1st week **Tech meeting** Key issues and work plan

February/March Update relevant data

April **Tech meeting** Briefing on data, vetting process

May through July Preliminary loads by mid-June**?**

Complete preliminary 2018 analysis

July 4th week **Tech meeting** Briefing on preliminary 2018 results

August 1st week **Steering meeting** Briefing on preliminary 2018 results

August 2nd week **Power Committee** Briefing on preliminary 2018 results

August 31st GENESYS updates ready

Beta user interface ready**?**

September 10th Final 2018 loads ready

September Complete final 2018 analysis

October 1st week **Tech meeting** Briefing on final 2018 results

October Modify analysis, if necessary

October 4th week **Steering meeting** Briefing on final 2018 results

November 2nd week **Power/Council** Briefing on final 2018 results

December 2nd week **Council meeting** Vote to issue assessment

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

q:\jf\ra forum\2013\adequacy forum 2013 schedule.docx